TradeBetter / Stockhours: 6-Week Product Roadmap

Generated: 2026-02-10 | Basis: repository code, docs, and specs

Current State Snapshot

- Web app already ships core workflows: imports, dashboard, daily stats, all trades, reports, notes, tags, ratings, and sharing.

- Subscription model is implemented with Stripe-backed Basic/Pro gating and protected routes.

- Backend supports Schwab OAuth/sync plus Pro-only AI endpoints (trade review, daily debrief, pattern detection, weekly review).

- Firestore is the source of truth (tradeData, uploadedFiles, notes, tags, ratings, subscription).

- iOS feature parity is documented in IOS_APP_SPEC.md, but iOS code is not present in this repo.

- No explicit TODO backlog is present in code comments; this roadmap prioritizes repo-visible gaps and risks.

Architecture Constraints and Guardrails

- Trade processing logic is duplicated across multiple screens (StatsDashboard, DailyStatsScreen, AllTradesScreen, WeeklyReviewScreen), increasing drift risk.

- Large arrays are stored on users/{uid} documents (tradeData/uploadedFiles), which can create scale and performance pressure as history grows.

- Critical flows depend on environment configuration (Firebase, Stripe, OpenAI, Schwab, FRONTEND_URL). Missing values disable core features.

- Frontend is CRA-based React with heavy client-side calculations; large datasets can degrade UX without optimization.

- Testing libraries exist, but no dedicated automated test suites are visible in the repo, raising regression risk.

Milestones

- Milestone 1 (End of Week 2): Reliability baseline for imports, subscription flows, and broker sync.

- Milestone 2 (End of Week 4): Scalable core via shared trade engine and initial data-model hardening.

- Milestone 3 (End of Week 6): Launch readiness with test coverage, observability, and iOS parity kickoff plan.

Week-by-Week Plan

| Week | Primary Goals | Deliverables | Dependencies | Key Risks |
| --- | --- | --- | --- | --- |
| Week 1 | Baseline and alignment | Complete repo audit, env/config matrix, prioritized backlog, and acceptance criteria for imports/subscription/Schwab/AI. | Access to Firebase, Stripe, Schwab, OpenAI credentials; sample broker files. | Missing credentials or unstable environments can block validation. |
| Week 2 | Stabilize critical user flows | Fix import edge cases, validate paywall/checkout/portal/webhook flow, and harden Schwab connect/sync/disconnect path. | Backend deploy access; test users for Basic and Pro tiers. | Revenue-impacting regressions if billing path is changed without smoke tests. |
| Week 3 | Centralize trade-processing logic | Ship a shared trade-calculation module and replace duplicated calculations in all major analytics screens. | Refactor bandwidth; parity fixtures for FIFO/P&L/ROI. | Temporary metrics mismatch during migration from duplicated logic. |
| Week 4 | Data model and performance hardening | Define and start staged migration away from monolithic trade arrays; tune pagination/virtualization and expensive renders. | Firestore rules/index updates; migration and rollback plan. | Dual-write and migration complexity can introduce inconsistency. |
| Week 5 | Quality and observability | Add automated tests for core processing and API smoke paths; add production logging/error monitoring standards. | CI access, stable fixtures, monitoring destination. | Insufficient coverage can leave hidden production regressions. |
| Week 6 | Launch readiness and iOS prep | Run go-live readiness review, freeze API contracts for mobile parity, and publish sequenced iOS execution plan from IOS_APP_SPEC.md. | Product sign-off on parity scope; mobile engineering allocation. | Scope creep between web stabilization and iOS kickoff. |

Dependency Register

- Firebase project health, Firestore permissions, and admin service account management.

- Stripe price IDs, webhook secret, and consistent frontend return URLs.

- Schwab app credentials, redirect URI correctness, and token refresh reliability.

- OpenAI availability/rate limits and strict Pro entitlement checks.

- CI/CD access, staging environment, and rollback readiness.

Risk Register and Mitigations

- Risk: Analytics drift from duplicated processing logic. Mitigation: one shared engine plus parity fixtures before full cutover.

- Risk: Firestore document growth and write amplification. Mitigation: staged schema migration with backfill checkpoints.

- Risk: Subscription or webhook mismatch affects access/revenue. Mitigation: webhook replay tests and status reconciliation tooling.

- Risk: Third-party outages (Schwab, Stripe, OpenAI). Mitigation: graceful fallbacks, retries, and explicit user messaging.

- Risk: Late iOS scope expansion. Mitigation: Week 6 contract freeze and explicit parity backlog split.

Success Criteria at End of Week 6

- Core web flows are stable with measurable regression coverage.

- Trade analytics are consistent across screens from one processing source of truth.

- A safe data-model migration path is approved and partially executed without data loss.

- Mobile team can start parity implementation against stable documented contracts.